STACK CHANGE — Amendment STACK-001 (15 September 2026)

Backend: Python (FastAPI) + Rust native modules. Mobile: native Android (Kotlin) and iOS (Swift), replacing Flutter.

Backend work items stay in Python (FastAPI); any photo hashing or scoring they touch calls the Rust module afe_native. Mobile work is built natively for Android and iOS, with API clients generated from the OpenAPI spec (STACK-001 Section 6).

Replacement text: Afe_Stack_Amendment_STACK-001.docx. Overall scope and plan: Afe_Project_Statement_v3.2.docx.

HomeConnect Africa

Frontend Gap — Implementation Plan

Covering all unimplemented & partially covered modules

3 Fully Absent     4 Partially Covered     15 New Work Items

Version 1.0  ·  April 2025  ·  CONFIDENTIAL

# Gap Analysis Summary & Scope

This document defines all implementation work required to bring the HomeConnect Africa frontend expansion plan into full engineering coverage. It was generated by cross-referencing the Frontend Expansion Plan against the existing OKRs, RFCs, LGTM checklists and Pull Requests (v2.0 Engineering Docs). Every page group, API endpoint, LGTM gate and acceptance criterion in this document is new — it does not exist in any current engineering artifact.

Coverage Status After v2.0 Engineering Docs

| Phase | Module / Feature | Weeks | Priority | Status |
| --- | --- | --- | --- | --- |
| A | /auth/ — Auth & Identity | Wks 4–6 | DONE | Fully covered |
| A | /properties/ — Search, listings, media | Wks 9–18 | HIGH | Partially covered |
| B | /finance/ — Loan Matching | Wks 9–20 | CRITICAL | NOT STARTED |
| B | /intelligence/ — Market + Neighbourhood | Wks 13–24 | HIGH | Partially covered |
| B | /agents/ — Directory, Profiles, Optimizer | Wks 13–24 | CRITICAL | NOT STARTED |
| C | /messages/ — Inbox, Threads, Alerts | Wks 21–28 | HIGH | Partially covered |
| C | /account/ — Profile, Settings, Billing | Wks 21–28 | HIGH | Partially covered |
| C | /calculator/ — Mortgage, Affordability | Wks 25–32 | CRITICAL | NOT STARTED |

CRITICAL = not mentioned anywhere in OKRs, RFCs, LGTM or PRs. HIGH = partially covered with known gaps.

Total New Work Items

This plan defines 15 work items (WI-001 through WI-015) across 4 implementation groups. Each work item includes: a new RFC or PR specification, a full LGTM checklist, all new API endpoints, and acceptance criteria.

| Group | Scope | Work Items | Priority |
| --- | --- | --- | --- |
| Group A | Properties & Reviews gap-fill | WI-001 to WI-003 | HIGH |
| Group B | Finance & Loan Matching (new) | WI-004 to WI-006 | CRITICAL |
| Group C | Agent Module (new) | WI-007 to WI-009 | CRITICAL |
| Group D | Intelligence suite gap-fill | WI-010 to WI-011 | HIGH |
| Group E | Communication Hub gap-fill | WI-012 to WI-013 | HIGH |
| Group F | Account Management gap-fill | WI-014 | HIGH |
| Group G | Mortgage Calculator (new) | WI-015 | CRITICAL |

# Group A — Properties Module Gap-Fill

Three pages groups exist in the Frontend Expansion Plan with no corresponding backend engineering: Property Reviews (GPS-gated), Saved Properties / Collections, and Transaction Analytics. These require new PRs and LGTM gates added to the existing Property Listing Service.

## WI-001  ·  PR-007 — Property Reviews Service

| Work Item # | WI-001 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Property Listing Service |
| Route | /properties/[id]/reviews/ · /properties/[id]/reviews/write/ |
| Phase | Phase 2 — Week 16 |
| Est. Effort | 1.5 weeks (1 backend engineer) |
| Assignee | Listings Team Lead |
| Depends On | PR-003 (GPS check-in token) |
| Status | NOT STARTED |

Context

Users can view property reviews but cannot write one until a valid GPS verification token exists for that property. The review system is referenced in the GPS Verification Service (PR-003) as a downstream consumer of check-in tokens, but no review CRUD endpoints, schema, or LGTM gate have been defined.

Pages to Build

- /properties/[id]/reviews/ — paginated list of reviews with star ratings and verified-visit badges

- /properties/[id]/reviews/[id]/ — individual review detail with landlord reply

- /properties/[id]/reviews/write/ — review form; blocked until GPS verification token present for this property_id

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/properties/{id}/reviews | Listing Service | Paginated review list with avg rating |
| POST | /api/v1/properties/{id}/reviews | Listing Service | Create review; requires valid GPS token in header |
| GET | /api/v1/properties/{id}/reviews/{rid} | Listing Service | Single review detail |
| POST | /api/v1/properties/{id}/reviews/{rid}/reply | Listing Service | Landlord reply to review |
| DELETE | /api/v1/properties/{id}/reviews/{rid} | Listing Service | Admin/author delete (soft) |

Acceptance Criteria

- Review creation blocked without a valid GPS verification token for that property — returns HTTP 403 with error VISIT_NOT_VERIFIED.

- GPS token checked via POST /verify/token/validate (PR-003) before review write proceeds.

- Average star rating recalculated synchronously and cached in Redis on every new review.

- Verified-visit badge displayed on review cards where GPS token was validated.

- Landlord reply restricted to owner of listing (RBAC check against listing.landlord_id).

- Unit test coverage ≥ 80%; integration test covers full write flow including GPS token validation.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| R-01 | GPS token validation call tested — mock PR-003 /verify/token/validate endpoint | REQUIRED | Backend Lead |
| R-02 | Review write without valid GPS token correctly returns 403 | REQUIRED | Backend Lead |
| R-03 | Average rating recalculation tested with boundary values (0, 1, 5 stars) | REQUIRED | Backend Lead |
| R-04 | Landlord reply RBAC: non-owner returns 403 | REQUIRED | Security Lead |
| R-05 | Pagination: GET /reviews returns correct next_cursor and page_size | REQUIRED | Backend Lead |
| R-06 | Soft delete: deleted review excluded from listing page but in admin audit trail | RECOMMENDED | Backend Lead |
| R-07 | Profanity / abuse filter hook in place (even if stub at launch) | RECOMMENDED | Product Lead |

## WI-002  ·  PR-008 — Saved Properties, Collections & Price Alerts

| Work Item # | WI-002 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Property Listing Service |
| Route | /properties/saved/ · /properties/saved/collections/ · /properties/saved/alerts/ · /properties/saved/compare/ |
| Phase | Phase 2 — Week 17 |
| Est. Effort | 1 week (1 backend engineer) |
| Assignee | Listings Team Lead |
| Depends On | PR-002 (Listing Service) |
| Status | NOT STARTED |

Context

The Frontend Expansion Plan defines a full saved-properties workflow including named collections, price drop alerts, and a side-by-side comparison tool. None of these have backend endpoints, schema, or LGTM coverage.

Pages to Build

- /properties/saved/ — saved properties list with sort/filter

- /properties/saved/collections/ — named collections (e.g. 'Shortlist Accra', 'Investment Watch')

- /properties/saved/alerts/ — configure price drop % threshold per property

- /properties/saved/compare/ — side-by-side comparison of up to 4 saved properties

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/properties/saved | Listing Service | All saved properties for authed user |
| POST | /api/v1/properties/{id}/save | Listing Service | Save a property; optional collection_id |
| DELETE | /api/v1/properties/{id}/save | Listing Service | Unsave a property |
| GET | /api/v1/properties/collections | Listing Service | List user's collections |
| POST | /api/v1/properties/collections | Listing Service | Create a new collection |
| GET | /api/v1/properties/alerts | Notifications Service | List price alerts for user |
| POST | /api/v1/properties/{id}/alerts | Notifications Service | Set price drop alert threshold |
| GET | /api/v1/properties/compare | Listing Service | Compare up to 4 listings side-by-side |

Acceptance Criteria

- A property can be saved to the default list or to a named collection in a single request.

- Price alert fires a Kafka event to the Notifications Service when listing price drops below threshold.

- Comparison endpoint returns normalised attribute set for up to 4 listings in one response.

- All saved-property operations scoped to authenticated user; cross-user access returns 403.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| S-01 | Price alert Kafka event tested end-to-end: price update → alert.price_drop → Notifications | REQUIRED | Backend Lead |
| S-02 | Compare endpoint handles missing attributes gracefully (null, not error) | REQUIRED | Backend Lead |
| S-03 | Collection creation with duplicate name returns 409 Conflict | REQUIRED | Backend Lead |
| S-04 | Save/unsave idempotent: duplicate save returns 200 (not 201 or error) | RECOMMENDED | Backend Lead |

## WI-003  ·  PR-009 — Transaction Analytics Dashboard

| Work Item # | WI-003 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Payment Service |
| Route | /properties/past-transactions/analytics/ |
| Phase | Phase 3 — Week 22 |
| Est. Effort | 1 week (1 backend engineer) |
| Assignee | Payments Team Lead |
| Depends On | PR-004 (Payment Service) |
| Status | NOT STARTED |

Context

The Payment Service (PR-004) logs all transactions to Kafka and the audit trail but exposes no aggregated analytics endpoint. The Frontend Expansion Plan requires a per-user transaction analytics dashboard showing spend trends, escrow history, and dispute outcomes.

Pages to Build

- /properties/past-transactions/ — transaction overview with status filter

- /properties/past-transactions/[id]/ — individual transaction detail with audit trail

- /properties/past-transactions/analytics/ — spend trend chart, escrow turnaround, dispute rate

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/payments/transactions | Payment Service | Paginated transaction history for authed user |
| GET | /api/v1/payments/transactions/{id} | Payment Service | Transaction detail + full audit trail |
| GET | /api/v1/payments/analytics/summary | Payment Service | Spend totals, avg escrow turnaround, dispute rate |
| GET | /api/v1/payments/analytics/trend | Payment Service | Monthly spend time-series (12-month window) |

Acceptance Criteria

- Analytics endpoints scoped to authenticated user — no cross-user data leakage.

- Trend endpoint returns 12 months of data regardless of account age (zero-fill missing months).

- P99 latency < 300 ms for analytics queries (pre-aggregated via PostgreSQL materialized view).

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| T-01 | Cross-user data isolation: user A cannot access user B analytics (403) | REQUIRED | Security Lead |
| T-02 | Materialized view refresh scheduled (pg_cron every 15 min in staging) | REQUIRED | DevOps |
| T-03 | Zero-fill for months with no transactions verified in test | RECOMMENDED | Backend Lead |

# Group B — Finance & Loan Matching Module (New)

The /finance/ module is entirely absent from all engineering documents. The escrow Payment Service (PR-004) is a distinct system that holds rent payments — it is not a loan product and cannot serve this module. Three new work items are required: a Loan Matching Service, a Loan Application Service, and a Pre-Approval tracking Service.

## WI-004  ·  RFC-006 + PR-010 — Loan Matching Service

| Work Item # | WI-004 |
| --- | --- |
| Type | New RFC + PR + LGTM Gate |
| Module | NEW — Finance Service (Microservice #9) |
| Route | /finance/ · /finance/loan-matching/ · /finance/loan-matching/results/[id]/ |
| Phase | Phase 2 — Weeks 15–18 |
| Est. Effort | 3 weeks (2 backend engineers + 1 ML engineer) |
| Assignee | Platform Lead + AI Lead |
| Depends On | PR-001 (Auth), PR-005 (AI Engine — XGBoost) |
| Status | NOT STARTED |

Context

Users need to be matched to suitable mortgage and rental loan products from lenders across all four countries. This requires a new Finance microservice that ingests user financial profile data, runs an eligibility check against partner lender APIs, and returns ranked loan products. The AI engine's XGBoost model (PR-005) is extended to produce an affordability score used in ranking.

Pages to Build

- /finance/ — finance dashboard: affordability score, active applications, recommended lenders

- /finance/loan-matching/ — eligibility quiz: income, employment status, loan purpose, desired amount

- /finance/loan-matching/results/ — ranked list of matched loan products with rates and terms

- /finance/loan-matching/results/[id]/ — individual loan product detail with repayment table

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/finance/eligibility | Finance Service | Check basic eligibility from user profile |
| POST | /api/v1/finance/loan-match | Finance Service | Submit quiz data; returns ranked loan products |
| GET | /api/v1/finance/loans/{id} | Finance Service | Individual loan product detail + repayment schedule |
| GET | /api/v1/finance/lenders | Finance Service | List of integrated lenders per country |
| POST | /api/v1/finance/affordability | Finance Service | AI affordability score (calls XGBoost pod) |

Acceptance Criteria

- Loan matching returns products from lenders registered for the user's country only.

- Affordability score calculated by calling AI Engine Pod A (PR-005) XGBoost endpoint with income + property price input.

- Lender API timeouts handled gracefully — partial results returned with timeout flag rather than 500.

- All financial quiz data encrypted at rest (AES-256) before storing to PostgreSQL.

- P99 latency for loan-match < 2 s (lender APIs are external; use 1.5 s timeout with fallback).

- New Finance microservice added to Kubernetes deployment with Prometheus metrics.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| F-01 | Lender API integration tested in sandbox: at least 3 lenders per country | REQUIRED | Backend Lead |
| F-02 | Lender API timeout (1.5 s) triggers graceful partial response — no 500 | REQUIRED | Backend Lead |
| F-03 | Financial quiz data AES-256 encrypted at rest — confirmed by Security Lead | REQUIRED | Security Lead |
| F-04 | Country filter: Nigerian user cannot see Ghana-only lender products | REQUIRED | Backend Lead |
| F-05 | AI affordability score call tested with mocked XGBoost Pod A response | REQUIRED | AI Lead |
| F-06 | Finance service added to K8s deployment; Prometheus metrics active | REQUIRED | DevOps |
| F-07 | GDPR-equivalent data handling: quiz data deletion endpoint implemented | RECOMMENDED | Legal |

## WI-005  ·  PR-011 — Loan Application & Document Upload Flow

| Work Item # | WI-005 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Finance Service |
| Route | /finance/loan-matching/application/ · /finance/loan-matching/application/documents/ |
| Phase | Phase 3 — Week 22 |
| Est. Effort | 2 weeks (2 backend engineers) |
| Assignee | Backend Lead |
| Depends On | WI-004 (Finance Service) |
| Status | NOT STARTED |

Context

After a user selects a loan product from the matching results, they must complete a formal application with document upload (payslips, bank statements, ID). The application data is submitted to the lender's API and status is polled asynchronously via Kafka.

Pages to Build

- /finance/loan-matching/application/ — multi-step application form (personal, employment, property)

- /finance/loan-matching/application/documents/ — document upload (payslips, bank statements, ID)

- /finance/history/ — loan application history with status timeline

- /finance/pre-approval/ — pre-approval letter display and download

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| POST | /api/v1/finance/apply | Finance Service | Submit loan application to lender API |
| GET | /api/v1/finance/applications | Finance Service | List user's loan applications with status |
| GET | /api/v1/finance/applications/{id} | Finance Service | Application detail with lender response |
| POST | /api/v1/finance/documents | Finance Service | Upload supporting document to S3 + link to application |
| GET | /api/v1/finance/pre-approval/{id} | Finance Service | Retrieve pre-approval letter (PDF from S3) |

Acceptance Criteria

- Application submission idempotent — duplicate submission with same loan_product_id returns existing application ID.

- Document uploads stored in dedicated S3 bucket with restricted ACL (not public); presigned download URL expires in 1 h.

- Lender status polling via Kafka consumer (not HTTP polling); status updates push to Notifications Service.

- Pre-approval PDF generated server-side using lender response data and stored to S3.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| A-01 | Document S3 bucket ACL is private; presigned URL expiry tested at 1 h boundary | REQUIRED | Security Lead |
| A-02 | Lender status update Kafka consumer tested end-to-end in staging | REQUIRED | Backend Lead |
| A-03 | Application idempotency: duplicate submission returns 200 + existing ID | REQUIRED | Backend Lead |
| A-04 | Pre-approval PDF generation tested with sample lender response payload | REQUIRED | Backend Lead |

## WI-006  ·  PR-012 — Financial Integration: Mortgage Lender Matching

| Work Item # | WI-006 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Finance Service |
| Route | /finance/ (lender section) |
| Phase | Phase 3 — Week 24 |
| Est. Effort | 1.5 weeks (1 backend + partnerships) |
| Assignee | Partnerships Lead + Backend Lead |
| Depends On | WI-004 |
| Status | NOT STARTED |

Context

OKR O5 KR3 requires 3+ lenders integrated with affordability checks. This work item formalises the lender onboarding contract: OAuth 2.0 credentials per lender, standardised loan product schema, and revenue share tracking. The OKR KR targets 3 lenders; this PR targets the initial 3 with schema extensibility for more.

Pages to Build

- /finance/ — lender section showing integrated partner logos and terms

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/finance/lenders/{id}/products | Finance Service | Lender-specific product catalogue |
| POST | /api/v1/finance/lenders/{id}/quote | Finance Service | Request indicative quote from lender |

Acceptance Criteria

- Minimum 3 lender integrations live per country at Phase 3 launch (OKR O5 KR3).

- Lender credentials (OAuth 2.0 tokens) stored in AWS Secrets Manager — not in environment variables.

- Revenue share events published to Kafka topic finance.referral.events for billing reconciliation.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| L-01 | 3 lender OAuth 2.0 integrations tested in sandbox per country | REQUIRED | Partnerships Lead |
| L-02 | Lender credentials in AWS Secrets Manager — zero plaintext in codebase | REQUIRED | Security Lead |
| L-03 | Revenue share Kafka events verified in staging (finance.referral.events) | RECOMMENDED | Backend Lead |

# Group C — Agent Module (New)

The /agents/ module is completely absent from all engineering documents. Three work items are needed: Agent Directory & Profiles (a new Agent Service), the Seller Optimizer Tools (upgrading the stub in PR-002/005 to full implementation), and the Agent Contact & Chat flow.

## WI-007  ·  RFC-007 + PR-013 — Agent Service: Directory & Profiles

| Work Item # | WI-007 |
| --- | --- |
| Type | New RFC + PR + LGTM Gate |
| Module | NEW — Agent Service (Microservice #10) |
| Route | /agents/ · /agents/search/ · /agents/[id]/ · /agents/[id]/profile/ · /agents/[id]/listings/ · /agents/[id]/performance/ |
| Phase | Phase 2 — Weeks 13–16 |
| Est. Effort | 3 weeks (2 backend engineers) |
| Assignee | Backend Lead |
| Depends On | PR-001 (Auth), PR-002 (Listing Service) |
| Status | NOT STARTED |

Context

Buyers and tenants need to find and evaluate agents before initiating contact. The Agent Service manages agent profiles, exposes performance metrics computed from listing data, and powers the agent directory search. Agent listing data is sourced from the existing Listing Service via an internal gRPC call.

Pages to Build

- /agents/ — featured agents grid by country

- /agents/search/ — search by name, location, specialisation, language

- /agents/search/filters/ — specialisation, rating, response time, area

- /agents/search/results/ — paginated agent cards with rating and active listing count

- /agents/[id]/ — agent overview: photo, bio, stats, active listings strip

- /agents/[id]/profile/experience/ — career history and specialisations

- /agents/[id]/profile/achievements/ — awards and platform badges

- /agents/[id]/listings/ — agent's current listings grid

- /agents/[id]/listings/sold/ — completed sales with price achieved

- /agents/[id]/reviews/ — client reviews with star ratings

- /agents/[id]/performance/ — sales volume, avg days-on-market, response time, success rate

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/agents | Agent Service | Featured agents list (country-filtered) |
| GET | /api/v1/agents/search | Agent Service | Agent search with filters |
| GET | /api/v1/agents/{id} | Agent Service | Agent profile overview |
| GET | /api/v1/agents/{id}/listings | Agent Service | Agent's active listings (from Listing Service gRPC) |
| GET | /api/v1/agents/{id}/listings/sold | Agent Service | Completed transactions by agent |
| GET | /api/v1/agents/{id}/reviews | Agent Service | Paginated client reviews |
| POST | /api/v1/agents/{id}/reviews | Agent Service | Submit agent review (post-transaction only) |
| GET | /api/v1/agents/{id}/performance | Agent Service | Computed performance metrics |
| PUT | /api/v1/agents/{id}/profile | Agent Service | Agent self-service profile update |

Acceptance Criteria

- Agent performance metrics computed nightly from Listing Service and Payment Service data via a scheduled job.

- Agent review submission restricted to users who have completed a transaction with that agent (verified via Payment Service call).

- Agent Elasticsearch index created for full-text name/specialisation search.

- Agent Service communicates with Listing Service via internal gRPC (not HTTP) for listing data.

- New Agent microservice added to Kubernetes deployment with Prometheus metrics.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| AG-01 | Agent review restricted to post-transaction users — non-transacted returns 403 | REQUIRED | Backend Lead |
| AG-02 | Performance metrics nightly job tested: correct aggregation of listing + payment data | REQUIRED | Backend Lead |
| AG-03 | gRPC call to Listing Service tested with contract test (pact or similar) | REQUIRED | Backend Lead |
| AG-04 | Agent Elasticsearch mapping validated; search returns relevant results | REQUIRED | DevOps |
| AG-05 | Agent Service K8s deployment + Prometheus metrics live in staging | REQUIRED | DevOps |
| AG-06 | Profile update: only the agent themselves can update their own profile (RBAC) | REQUIRED | Security Lead |

## WI-008  ·  PR-014 — Seller Optimizer Tools (Full Implementation)

| Work Item # | WI-008 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Agent Service + AI Engine |
| Route | /agents/optimizer/ · /agents/optimizer/analysis/ · /agents/optimizer/tools/ · /agents/optimizer/reports/ |
| Phase | Phase 3 — Week 22 |
| Est. Effort | 2.5 weeks (1 backend + 1 ML engineer) |
| Assignee | AI Lead + Backend Lead |
| Depends On | WI-007 (Agent Service), PR-005 (AI Engine) |
| Status | NOT STARTED |

Context

OKR O5 KR1 defines the Seller Optimisation Engine as a key differentiator. PR-002 and PR-005 include only a stub endpoint returning an XGBoost price estimate. The full implementation adds three AI-powered tools: photo enhancement (ResNet quality scoring), listing description generation (spaCy NLP), and virtual staging (image generation pipeline). These are served via the existing AI Engine pods with new routes.

Pages to Build

- /agents/optimizer/ — optimizer dashboard: optimisation score, active recommendations

- /agents/optimizer/analysis/pricing/ — AI pricing strategy with comparable sales

- /agents/optimizer/analysis/marketing/ — AI marketing recommendations (headline, description)

- /agents/optimizer/analysis/timing/ — market timing recommendation (best month to list)

- /agents/optimizer/tools/photo-enhancer/ — upload photos, get quality score + enhancement suggestions

- /agents/optimizer/tools/description/ — AI description generator from property attributes

- /agents/optimizer/tools/staging/ — virtual staging: upload empty-room photo, receive furnished version

- /agents/optimizer/reports/ — optimisation report history

- /agents/optimizer/reports/[id]/ — individual report with all recommendations

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| POST | /api/v1/agents/optimizer/analyze | Agent + AI Engine | Full optimisation analysis for a listing |
| POST | /api/v1/agents/optimizer/photo-quality | AI Engine Pod C | ResNet quality score for uploaded photo |
| POST | /api/v1/agents/optimizer/description | AI Engine Pod B | NLP description generation from attributes |
| POST | /api/v1/agents/optimizer/staging | AI Engine Pod C | Virtual staging: empty room → furnished render |
| GET | /api/v1/agents/optimizer/reports | Agent Service | List optimisation reports for agent |
| GET | /api/v1/agents/optimizer/reports/{id} | Agent Service | Individual report detail |
| GET | /api/v1/agents/optimizer/timing | AI Engine Pod A | Market timing recommendation by area |

Acceptance Criteria

- Photo quality score returned within 3 s for a standard 4 MB JPEG using Pod C (ResNet).

- Description generator produces a minimum 150-word listing description from property attribute JSON.

- Virtual staging pipeline: input JPEG → S3 storage → GPU job queue → output JPEG within 60 s.

- Optimisation report persisted to PostgreSQL and retrievable as PDF from S3.

- All optimizer tools available to agent/landlord roles only (RBAC).

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| O-01 | Photo quality endpoint returns score in < 3 s under 20 concurrent requests | REQUIRED | AI Lead |
| O-02 | Description generator tested with ≥ 10 property attribute variations | REQUIRED | AI Lead |
| O-03 | Virtual staging: GPU queue processes job in < 60 s in staging environment | REQUIRED | DevOps |
| O-04 | Optimizer endpoints return 403 for buyer/tenant roles | REQUIRED | Security Lead |
| O-05 | Report PDF generation tested with sample full-analysis response | RECOMMENDED | Backend Lead |

## WI-009  ·  PR-015 — Agent Contact, Schedule Viewing & Chat

| Work Item # | WI-009 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Agent Service + Notifications Service |
| Route | /agents/[id]/contact/ · /agents/[id]/contact/schedule/ · /agents/[id]/contact/chat/ |
| Phase | Phase 3 — Week 24 |
| Est. Effort | 1.5 weeks (1 backend engineer) |
| Assignee | Backend Lead |
| Depends On | WI-007 (Agent Service), WI-012 (Messages Service) |
| Status | NOT STARTED |

Context

After viewing an agent profile, users need to initiate contact, schedule a viewing, or start a direct message thread. This work item bridges the Agent Service and the Communications Hub (WI-012).

Pages to Build

- /agents/[id]/contact/ — contact form with message purpose selector

- /agents/[id]/contact/schedule/ — viewing appointment calendar with agent availability slots

- /agents/[id]/contact/chat/ — deep-link into Messages Service conversation thread

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| POST | /api/v1/agents/{id}/contact | Agent + Notif. Service | Send contact message; creates Messages thread |
| GET | /api/v1/agents/{id}/availability | Agent Service | Agent's available viewing slots (next 14 days) |
| POST | /api/v1/agents/{id}/viewings | Agent Service | Book a viewing slot |
| PUT | /api/v1/agents/{id}/viewings/{vid} | Agent Service | Confirm / reschedule / cancel viewing |

Acceptance Criteria

- Contact form submission creates a Messages thread (WI-012) and sends push + email notification to agent.

- Viewing booking checks agent availability before confirming; double-booking returns 409 Conflict.

- Viewing confirmation sends calendar invite (iCal attachment) via Notifications Service.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| C-01 | Contact form creates Messages thread and fires notification end-to-end in staging | REQUIRED | Backend Lead |
| C-02 | Double-booking correctly returns 409 Conflict | REQUIRED | Backend Lead |
| C-03 | iCal attachment rendered correctly in Gmail, Outlook, and Apple Mail | RECOMMENDED | QA Lead |

# Group D — Intelligence Suite Gap-Fill

The AI Engine (PR-005) serves property-level AI (matching, price prediction, neighbourhood score) but does not expose any market-level or neighbourhood sub-dimension data. Two work items add the missing intelligence dashboard pages and data endpoints.

## WI-010  ·  PR-016 — Market Intelligence Dashboard

| Work Item # | WI-010 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | AI Engine + NEW Market Intelligence Service |
| Route | /intelligence/ · /intelligence/market/ · /intelligence/market/trends/ · /intelligence/market/reports/ · /intelligence/market/insights/ |
| Phase | Phase 3 — Week 23 |
| Est. Effort | 2 weeks (1 backend + 1 ML engineer) |
| Assignee | AI Lead + Backend Lead |
| Depends On | PR-005 (AI Engine) |
| Status | NOT STARTED |

Context

The AI Engine provides property-level intelligence but no market-level aggregations (city/area price trends, supply-demand balance, investment yield averages). These require a new set of pre-aggregated endpoints powered by scheduled batch jobs consuming the Kafka listing and payment event streams.

Pages to Build

- /intelligence/ — intelligence hub: quick tiles for market, neighbourhood, property

- /intelligence/market/ — market overview: supply count, median price, demand index

- /intelligence/market/trends/prices/ — 12-month price trend chart by area

- /intelligence/market/trends/predictions/ — AI 6-month price forecast (XGBoost)

- /intelligence/market/reports/ — downloadable market reports library

- /intelligence/market/reports/[id]/ — individual report viewer + PDF download

- /intelligence/market/insights/ — AI-generated narrative insights (spaCy NLG)

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/intelligence/market/overview | Market Intel. Service | Supply, demand, median price by country/area |
| GET | /api/v1/intelligence/market/trends | Market Intel. Service | 12-month price trend time-series |
| GET | /api/v1/intelligence/market/predictions | AI Engine Pod A | 6-month price forecast by area (XGBoost) |
| GET | /api/v1/intelligence/market/insights | AI Engine Pod B | AI-generated narrative market insight |
| GET | /api/v1/intelligence/market/reports | Market Intel. Service | Report library (paginated) |
| GET | /api/v1/intelligence/market/reports/{id} | Market Intel. Service | Individual report + S3 PDF URL |

Acceptance Criteria

- Market overview data refreshed every 15 minutes from Kafka listing.created/updated event stream.

- Price trend endpoint returns data for last 12 months; zero-fill months with no transactions.

- AI prediction endpoint returns confidence interval alongside point estimate.

- Market report PDFs generated monthly by scheduled GitHub Actions job and stored to S3.

- All market intelligence endpoints publicly accessible (no auth required) for SEO.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| M-01 | Market overview refreshes within 15 min of new listing Kafka event | REQUIRED | Backend Lead |
| M-02 | Price prediction returns confidence_low, confidence_high alongside value | REQUIRED | AI Lead |
| M-03 | Public endpoints return 200 without auth token | REQUIRED | Backend Lead |
| M-04 | Report PDF generation scheduled job tested in staging | REQUIRED | DevOps |

## WI-011  ·  PR-017 — Neighbourhood Intelligence Sub-Dimensions

| Work Item # | WI-011 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | AI Engine + Market Intelligence Service |
| Route | /intelligence/neighborhood/demographics/ · /intelligence/neighborhood/amenities/ · /intelligence/neighborhood/safety/ · /intelligence/neighborhood/lifestyle/ |
| Phase | Phase 3 — Week 25 |
| Est. Effort | 2 weeks (1 backend + data partnership work) |
| Assignee | Backend Lead + Partnerships Lead |
| Depends On | WI-010 (Market Intel. Service) |
| Status | NOT STARTED |

Context

The Frontend Expansion Plan defines four neighbourhood sub-dimensions (demographics, amenities, safety, lifestyle) each with multiple child pages. This data requires integration with third-party open-data APIs (census APIs, Google Places, government crime databases) not currently specified in any engineering document.

Pages to Build

- /intelligence/neighborhood/[id]/ — neighbourhood overview with composite score

- /intelligence/neighborhood/[id]/demographics/ — population, income, education summary

- /intelligence/neighborhood/[id]/amenities/ — schools, healthcare, transport map

- /intelligence/neighborhood/[id]/safety/ — crime index, safety rating

- /intelligence/neighborhood/[id]/lifestyle/ — entertainment, community score

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/intelligence/neighborhood/{id} | Market Intel. Service | Neighbourhood overview + composite score |
| GET | /api/v1/intelligence/neighborhood/{id}/demographics | Market Intel. Service | Demographics data (census API source) |
| GET | /api/v1/intelligence/neighborhood/{id}/amenities | Market Intel. Service | Amenity POIs (Google Places source) |
| GET | /api/v1/intelligence/neighborhood/{id}/safety | Market Intel. Service | Crime index (government open-data source) |
| GET | /api/v1/intelligence/neighborhood/{id}/lifestyle | Market Intel. Service | Lifestyle score (composite AI model) |

Acceptance Criteria

- All neighbourhood data sourced from public APIs and cached in Redis (TTL 24 h) to avoid rate limits.

- Graceful degradation: if a third-party API is unavailable, return cached data with a staleness flag.

- Neighbourhood IDs aligned with PostGIS boundary polygons used in GPS Verification Service (PR-003).

- Data attribution labels displayed in UI per data source terms (Google Places, census, government).

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| N-01 | Redis TTL 24 h caching tested for all neighbourhood sub-dimension endpoints | REQUIRED | Backend Lead |
| N-02 | Staleness flag returned when third-party API unavailable (mock failure test) | REQUIRED | Backend Lead |
| N-03 | Neighbourhood IDs consistent with PostGIS boundaries in GPS Service | REQUIRED | Backend Lead |
| N-04 | Attribution labels verified against Google Places + census API terms of use | REQUIRED | Legal |

# Group E — Communication Hub Gap-Fill

The Notifications Service is referenced in OKR KRs but has no PR or LGTM gate. The full messaging inbox, threads, voice/video, AI writing assistant, and alert management system are entirely undocumented.

## WI-012  ·  RFC-008 + PR-018 — Messages Service: Inbox & Threads

| Work Item # | WI-012 |
| --- | --- |
| Type | New RFC + PR + LGTM Gate |
| Module | NEW — Messages Service (Microservice #11) |
| Route | /messages/ · /messages/[id]/ · /messages/compose/ · /messages/[id]/media/ · /messages/[id]/documents/ |
| Phase | Phase 3 — Week 21 |
| Est. Effort | 3 weeks (2 backend engineers) |
| Assignee | Backend Lead |
| Depends On | PR-001 (Auth), WI-009 (Agent Contact) |
| Status | NOT STARTED |

Context

Real-time messaging between buyers, tenants, agents, and landlords requires a dedicated Messages microservice backed by Apache Kafka for event streaming and WebSockets for real-time delivery. Voice and video messaging are deferred to a post-launch enhancement.

Pages to Build

- /messages/ — inbox: conversation list with unread count and last-message preview

- /messages/[id]/ — conversation thread with message history and real-time WebSocket updates

- /messages/[id]/media/ — inline image and video sharing within thread

- /messages/[id]/documents/ — document sharing (PDF, lease agreements) within thread

- /messages/compose/ — new conversation composer with recipient search

- /messages/compose/templates/ — message templates (viewing request, offer, inquiry)

- /messages/compose/ai-assist/ — AI writing assistant (spaCy NLG to improve draft messages)

- /messages/notifications/settings/ — notification preference management

- /messages/notifications/history/ — notification log

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/messages | Messages Service | Inbox: all conversation threads, sorted by last message |
| GET | /api/v1/messages/{id} | Messages Service | Thread history (paginated, cursor-based) |
| POST | /api/v1/messages | Messages Service | Create new conversation thread |
| POST | /api/v1/messages/{id}/send | Messages Service | Send message to thread |
| POST | /api/v1/messages/{id}/media | Messages Service | Upload media to S3 and attach to thread |
| GET | /api/v1/messages/templates | Messages Service | List message templates |
| POST | /api/v1/messages/ai-assist | AI Engine Pod B | Improve draft message text via NLG |
| GET | /api/v1/notifications | Notifications Service | Notification centre list |
| PUT | /api/v1/notifications/settings | Notifications Service | Update notification preferences |
| POST | /api/v1/notifications/{id}/read | Notifications Service | Mark notification as read |

Acceptance Criteria

- New messages delivered to recipient WebSocket within 500 ms P99 under 1,000 concurrent connections.

- Kafka topic messages.events used for all message persistence — WebSocket is delivery only.

- Media files stored to S3 with 24 h presigned access URLs; no public ACL.

- AI assist endpoint improves draft without altering meaning — validated by QA with 20 test drafts.

- Unread message count updated in real-time via WebSocket push event.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| MS-01 | WebSocket delivery P99 < 500 ms tested under 1,000 concurrent connections (k6 load test) | REQUIRED | DevOps |
| MS-02 | Kafka message persistence tested: message survives WebSocket disconnection | REQUIRED | Backend Lead |
| MS-03 | Media S3 presigned URL: public access returns 403; presigned returns 200 | REQUIRED | Security Lead |
| MS-04 | AI assist tested: message content improved without factual distortion | REQUIRED | AI Lead |
| MS-05 | Messages Service K8s deployment + Prometheus metrics live in staging | REQUIRED | DevOps |

## WI-013  ·  PR-019 — Property Alerts: Price Drops, New Listings, Saved Searches

| Work Item # | WI-013 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Notifications Service |
| Route | /messages/alerts/ · /messages/alerts/price-drops/ · /messages/alerts/new-listings/ · /messages/alerts/saved-searches/ |
| Phase | Phase 3 — Week 23 |
| Est. Effort | 1 week (1 backend engineer) |
| Assignee | Backend Lead |
| Depends On | WI-002 (Saved Properties + Alerts), WI-012 (Messages Service) |
| Status | NOT STARTED |

Context

Users want to be notified when a saved property drops in price, when new listings match their search criteria, or when a saved search produces new results. These alerts are triggered by Kafka listing events and delivered via the Notifications Service.

Pages to Build

- /messages/alerts/ — all active alerts overview

- /messages/alerts/price-drops/ — manage price drop alert thresholds per saved property

- /messages/alerts/new-listings/ — manage new listing alerts by area and filters

- /messages/alerts/saved-searches/ — email digest settings for saved search results

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/alerts | Notifications Service | All active alerts for user |
| POST | /api/v1/alerts/new-listing | Notifications Service | Create new-listing alert by search criteria |
| POST | /api/v1/alerts/saved-search/{id} | Notifications Service | Enable email digest for a saved search |
| DELETE | /api/v1/alerts/{id} | Notifications Service | Delete alert |

Acceptance Criteria

- Price drop alert fires within 5 minutes of listing.updated Kafka event where price drops below threshold.

- New listing alerts matched against criteria within 60 s of listing.created event.

- Saved search digest sends at user's preferred time (morning/evening toggle); default morning 7 AM local time.

- Alert volume capped at 5 per day per user to prevent notification fatigue.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| AL-01 | Price drop alert fires within 5 min of listing.updated Kafka event (tested with delay injection) | REQUIRED | Backend Lead |
| AL-02 | Alert cap (5/day) enforced; 6th alert in day suppressed and logged | REQUIRED | Backend Lead |
| AL-03 | Digest email sends at correct local time for each country timezone | REQUIRED | Backend Lead |

# Group F — Account Management Gap-Fill

The Auth Service (PR-001) handles login and MFA but the entire /account/ management area — profile editing, privacy, subscription, document management, regional settings, payment methods, and activity history — has no engineering coverage.

## WI-014  ·  PR-020 — Account Management Service

| Work Item # | WI-014 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Auth Service (extension) |
| Route | /account/ — all sub-routes |
| Phase | Phase 3 — Weeks 21–26 |
| Est. Effort | 3 weeks (2 backend engineers) |
| Assignee | Platform Lead |
| Depends On | PR-001 (Auth Service) |
| Status | NOT STARTED |

Context

The Frontend Expansion Plan defines a comprehensive account management area with 9 sub-modules. These are implemented as extensions to the Auth Service rather than a new microservice, adding new PostgreSQL tables and endpoints. The most security-sensitive items (password change, 2FA device management) require existing MFA confirmation before proceeding.

Pages to Build

- /account/ — account overview dashboard: profile completeness, security score, active subscription

- /account/profile/personal/ — name, photo, phone number, date of birth

- /account/profile/professional/ — occupation, company, agent licence number

- /account/profile/preferences/ — property type, price range, preferred areas

- /account/profile/verification/ — KYC document status and identity verification level

- /account/settings/security/password/ — password change (requires MFA confirmation)

- /account/settings/security/two-factor/ — add/remove TOTP and SMS 2FA devices

- /account/settings/security/devices/ — list and revoke active device sessions

- /account/settings/privacy/data/ — download personal data (GDPR export)

- /account/settings/privacy/sharing/ — control what profile data is visible to agents

- /account/settings/privacy/deletion/ — account deletion with 30-day recovery window

- /account/settings/notifications/ — email, push, SMS preferences per event type

- /account/settings/payments/ — saved mobile money numbers, bank accounts

- /account/settings/regional/ — country, currency display, language, timezone

- /account/subscription/ — current plan, upgrade/downgrade, billing history

- /account/subscription/invoices/ — downloadable invoice PDFs

- /account/documents/ — uploaded KYC and personal documents library

- /account/activity/ — login history, search history, action log

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| GET | /api/v1/account/profile | Auth Service | Full user profile |
| PUT | /api/v1/account/profile | Auth Service | Update profile fields |
| PUT | /api/v1/account/profile/photo | Auth Service | Upload profile photo to S3 |
| GET | /api/v1/account/settings | Auth Service | All account settings |
| PUT | /api/v1/account/settings/password | Auth Service | Change password (MFA required) |
| GET | /api/v1/account/settings/devices | Auth Service | Active device session list |
| DELETE | /api/v1/account/settings/devices/{id} | Auth Service | Revoke device session |
| POST | /api/v1/account/data-export | Auth Service | Request GDPR data export (async, email delivery) |
| DELETE | /api/v1/account | Auth Service | Initiate account deletion (30-day grace period) |
| GET | /api/v1/account/subscription | Auth Service | Current subscription plan + billing history |
| POST | /api/v1/account/subscription/upgrade | Auth Service | Upgrade/downgrade plan |
| GET | /api/v1/account/activity | Auth Service | Paginated account activity log |
| GET | /api/v1/account/documents | Auth Service | Uploaded document library |
| POST | /api/v1/account/documents | Auth Service | Upload new document to S3 |

Acceptance Criteria

- Password change requires active MFA token before accepting the request.

- Device session revocation terminates refresh token for that device within 60 s.

- GDPR data export delivered via email as encrypted ZIP within 24 h of request.

- Account deletion initiates 30-day grace period; account fully purged from all services after 30 days.

- All account settings changes written to activity log with timestamp and IP address.

- Regional currency/language settings propagated to all microservices via user JWT claims refresh.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| AC-01 | Password change without MFA token returns 403 | REQUIRED | Security Lead |
| AC-02 | Device revocation terminates refresh token within 60 s (tested via token-check endpoint) | REQUIRED | Security Lead |
| AC-03 | GDPR export: all user data included (profile, listings, messages, payments, activity) | REQUIRED | Legal |
| AC-04 | Account deletion: all PII purged from PostgreSQL, Redis, S3, Elasticsearch after 30 days | REQUIRED | Security Lead |
| AC-05 | Account deletion: Kafka tombstone events published for all downstream services | REQUIRED | Backend Lead |
| AC-06 | Regional language setting tested: Swahili + Yoruba + Zulu + English switch correctly | REQUIRED | Frontend Lead |
| AC-07 | Subscription upgrade/downgrade tested with correct proration calculation | REQUIRED | Backend Lead |
| AC-08 | Activity log entries immutable — no UPDATE/DELETE permissions on table | REQUIRED | Security Lead |

# Group G — Mortgage Calculator Module (New)

The entire /calculator/ module is absent from all engineering documents. This module is self-contained: calculations are performed server-side to allow for country-specific tax and fee rules (sourced from the Compliance Service), and results are cached per session. No new microservice is required — these endpoints are added to the Finance Service (WI-004).

## WI-015  ·  PR-021 — Calculator Service Endpoints

| Work Item # | WI-015 |
| --- | --- |
| Type | New PR + LGTM Gate |
| Module | Finance Service (extension of WI-004) |
| Route | /calculator/ — all sub-routes |
| Phase | Phase 3 — Weeks 25–28 |
| Est. Effort | 2 weeks (1 backend engineer) |
| Assignee | Backend Lead |
| Depends On | WI-004 (Finance Service), RFC-004 (Compliance Engine) |
| Status | NOT STARTED |

Context

Buyers and investors need calculators to make informed decisions before applying for a loan or viewing a property. All calculations must apply country-specific tax rates, stamp duty rules and fee schedules sourced at runtime from the Compliance Service (RFC-004) — hardcoding rates is not acceptable. The investment calculator integrates with the AI Engine's price prediction model for forward-looking projections.

Pages to Build

- /calculator/ — calculator hub: mortgage, affordability, refinance, investment tiles

- /calculator/mortgage/ — main mortgage repayment calculator

- /calculator/mortgage/advanced/ — insurance, tax, additional fees toggle

- /calculator/mortgage/comparison/ — side-by-side comparison of up to 3 scenarios

- /calculator/mortgage/amortization/ — full amortization schedule (monthly + yearly tabs)

- /calculator/affordability/ — income + expenses → maximum affordable price

- /calculator/affordability/recommendations/ — AI-suggested price ranges and areas

- /calculator/refinance/ — current vs new loan comparison, break-even analysis

- /calculator/investment/ — purchase price + rent forecast → ROI + cash flow

- /calculator/investment/projections/ — 10-year value + yield projection chart

New API Endpoints Required

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| POST | /api/v1/calculator/mortgage | Finance Service | Monthly repayment, total interest, amortization schedule |
| POST | /api/v1/calculator/mortgage/compare | Finance Service | Compare up to 3 mortgage scenarios |
| POST | /api/v1/calculator/affordability | Finance Service | Max affordable price from income + expenses |
| POST | /api/v1/calculator/refinance | Finance Service | Monthly saving + break-even months for refinance |
| POST | /api/v1/calculator/investment | Finance Service | ROI, gross yield, cash flow from purchase + rental input |
| POST | /api/v1/calculator/investment/project | Finance Service+AI | 10-year value + yield projection (uses XGBoost forecast) |

Acceptance Criteria

- All calculation endpoints call Compliance Service at runtime for country-specific rates (stamp duty, transfer tax, legal fees) — no hardcoded rates.

- Mortgage amortization schedule accurate to 2 decimal places against reference spreadsheet (provided by Finance team).

- Affordability calculation uses debt-to-income ratio per country (Ghana 40%, Nigeria 35%, Kenya 40%, SA 30%) from Compliance Service config.

- Investment projection calls AI Engine Pod A (PR-005) for XGBoost price forecast and appends confidence interval.

- All calculator endpoints respond in < 300 ms P99 (pure computation; no external API calls in critical path except Compliance Service Redis cache).

- Calculator sessions not persisted — results returned in response only; no PII stored.

LGTM Checklist

| # | Check | Priority | Owner |
| --- | --- | --- | --- |
| CA-01 | Mortgage amortization tested against reference spreadsheet: all rows match to 2dp | REQUIRED | Backend Lead |
| CA-02 | Country-specific rates loaded from Compliance Service — no hardcoded values in code | REQUIRED | Backend Lead |
| CA-03 | DTI ratios per country verified against Compliance Service config by Legal | REQUIRED | Legal |
| CA-04 | Investment projection: XGBoost call tested with mocked AI Engine Pod A response | REQUIRED | AI Lead |
| CA-05 | P99 latency < 300 ms under 200 concurrent calculator requests (Locust test) | REQUIRED | DevOps |
| CA-06 | No user data persisted: confirmed no database write on any calculator endpoint | REQUIRED | Security Lead |
| CA-07 | Comparison endpoint: 3-scenario response returns correct differential columns | RECOMMENDED | Backend Lead |

# Consolidated Timeline & Resource Plan

All 15 work items mapped to the existing 4-phase roadmap. Work items in Groups B, C and G represent new microservices and require infrastructure provisioning before backend work begins.

Work Item Schedule

| WI # | Group | Scope | Weeks | Assignee |
| --- | --- | --- | --- | --- |
| WI-001 | A | PR-007 — Property Reviews Service | Phase 2 · Wk 16 | Listings Team Lead |
| WI-002 | A | PR-008 — Saved Properties & Price Alerts | Phase 2 · Wk 17 | Listings Team Lead |
| WI-003 | A | PR-009 — Transaction Analytics | Phase 3 · Wk 22 | Payments Team Lead |
| WI-004 | B | RFC-006 + PR-010 — Loan Matching Service (new) | Phase 2 · Wks 15–18 | Platform Lead + AI Lead |
| WI-005 | B | PR-011 — Loan Application & Document Upload | Phase 3 · Wk 22 | Backend Lead |
| WI-006 | B | PR-012 — Lender Financial Integration | Phase 3 · Wk 24 | Partnerships + Backend |
| WI-007 | C | RFC-007 + PR-013 — Agent Service (new) | Phase 2 · Wks 13–16 | Backend Lead |
| WI-008 | C | PR-014 — Seller Optimizer Full Implementation | Phase 3 · Wk 22 | AI Lead + Backend Lead |
| WI-009 | C | PR-015 — Agent Contact, Schedule & Chat | Phase 3 · Wk 24 | Backend Lead |
| WI-010 | D | PR-016 — Market Intelligence Dashboard | Phase 3 · Wk 23 | AI Lead + Backend Lead |
| WI-011 | D | PR-017 — Neighbourhood Intelligence Sub-Dims | Phase 3 · Wk 25 | Backend + Partnerships |
| WI-012 | E | RFC-008 + PR-018 — Messages Service (new) | Phase 3 · Wk 21 | Backend Lead |
| WI-013 | E | PR-019 — Property Alerts System | Phase 3 · Wk 23 | Backend Lead |
| WI-014 | F | PR-020 — Account Management Service | Phase 3 · Wks 21–26 | Platform Lead |
| WI-015 | G | PR-021 — Mortgage Calculator Endpoints | Phase 3 · Wks 25–28 | Backend Lead |

New Microservices Required

Three new microservices must be provisioned in Kubernetes before their respective work items can begin:

- Finance Service (Microservice #9) — required before WI-004. Provisioning estimated 2 days (DevOps).

- Agent Service (Microservice #10) — required before WI-007. Provisioning estimated 2 days (DevOps).

- Messages Service (Microservice #11) — required before WI-012. Provisioning estimated 3 days (DevOps) due to WebSocket infrastructure requirements.

Additional Engineering Capacity Required

The 15 work items span Weeks 13–28. Based on the existing team structure, the following additional headcount is recommended:

- 1 additional Backend Engineer for Weeks 13–28 (Agent + Finance services are parallel tracks).

- 1 additional ML Engineer for Weeks 15–25 (Seller Optimizer tools, Market Intelligence, AI assist).

- 1 Partnerships Lead part-time from Week 20 (lender integrations, neighbourhood data APIs, developer API partnerships).

New RFCs to be Written

Two new RFC documents must be authored and approved before the dependent PRs can begin:

- RFC-006 — Finance Service Architecture (covers Loan Matching, Application, Lender Integration). Due: Week 12.

- RFC-007 — Agent Service Architecture (covers Agent Directory, Seller Optimizer, Contact flow). Due: Week 11.

- RFC-008 — Messages Service Architecture (covers WebSocket delivery, Kafka persistence, AI assist). Due: Week 18.

New LGTM Gates Summary

This plan adds 15 new LGTM gates (one per work item), introducing 67 new checklist items across all gates. Security Lead approval is required on 12 of 15 gates. Legal sign-off is required on 5 gates (Finance, GDPR export, compliance rates, neighbourhood data attribution, platform fee disclosure).