STACK CHANGE — Amendment STACK-001 (15 September 2026)

Backend: Python (FastAPI) + Rust native modules. Mobile: native Android (Kotlin) and iOS (Swift), replacing Flutter.

Category 8 (CL-080 to CL-082) and the mobile half of CL-062 are replaced by native Compose and SwiftUI prompts in STACK-001 Section 7. Read every other "Flutter" mention as "Android (Compose) and iOS (SwiftUI)". The Hca prefix becomes Afe.

Replacement text: Afe_Stack_Amendment_STACK-001.docx. Overall scope and plan: Afe_Project_Statement_v3.2.docx.

HomeConnect Africa

Shared Component Library — Prompt Guide

UI Primitives · Layout · Forms · Data Display · Feedback · Navigation · Mobile

SvelteKit     Flutter     Tailwind CSS     Agile

Version 1.0  ·  April 2025  ·  House Agent SaaS  ·  CONFIDENTIAL

# Component Library Overview

This document defines every shared UI component used across the HomeConnect Africa SvelteKit web app and Flutter mobile app. Each component has a complete prompt covering: props, emits, v-model bindings, all states (default, loading, error, empty, disabled), accessibility requirements, Agile story, and Nielsen heuristic acceptance criteria.

Component Categories

- Category 1 — UI Primitives: Button, Input, Textarea, Select, Checkbox, Toggle, Radio, Slider

- Category 2 — Layout: PageShell, SideNav, TopBar, Breadcrumb, Card, Divider, Grid

- Category 3 — Forms: FormGroup, FilterBar, SortControl, DatePicker, FileUpload, StepForm

- Category 4 — Data Display: DataTable, StatTile, Chart wrappers, Badge, Avatar, Tag, Timeline

- Category 5 — Feedback: Toast, Modal, Drawer, Alert Banner, SkeletonLoader, EmptyState, ErrorState

- Category 6 — Navigation: PaginationBar, Tabs, BottomSheet, Dropdown, ContextMenu

- Category 7 — Domain Components: PropertyCard, AgentCard, ReviewCard, EscrowStepper, GPSCheckin

- Category 8 — Mobile (Flutter): BottomNav, PullToRefresh, InfiniteScroll, MapWidget, CameraCapture

Design System Tokens

| Font | Inter (web) · Roboto (Flutter) · monospace: JetBrains Mono for code snippets |
| --- | --- |
| Primary colour | #1A6B3C (brand green) for all primary CTAs, active states, GPS badges |
| Secondary | #1A5276 (blue) for information, links, and secondary actions |
| Danger | #8B0000 (deep red) for destructive actions, fraud alerts, error states |
| Warning | #D35400 (orange) for pending states, SLA warnings, amber risk levels |
| Border radius | sm: 4px · md: 8px · lg: 12px · full: 9999px (pills and avatars) |
| Spacing scale | 4px base unit: xs=4, sm=8, md=16, lg=24, xl=32, 2xl=48 |
| Shadow | card: 0 1px 3px rgba(0,0,0,0.08) · modal: 0 8px 32px rgba(0,0,0,0.16) |
| z-index scale | dropdown:100 · drawer:200 · modal:300 · toast:400 · tooltip:500 |

Agile Sprint Overview — Component Library

| Sprint 1 Wks 1–8 | All primitives + layout + form components + feedback (toast, modal, skeleton) |
| --- | --- |
| Sprint 2 Wks 9–16 | Data display components (table, chart, stat tile) + pagination + tabs |
| Sprint 3 Wks 17–24 | Domain components (PropertyCard, AgentCard, EscrowStepper, GPSCheckin) |
| Sprint 4 Wks 25–34 | Mobile Flutter equivalents + advanced AI-powered components |

# Category 1 — UI Primitives

All primitives are headless by default (unstyled logic layer) with a Tailwind variant applied via the variant prop. Each primitive is built once and shared across all 4 roles and all 9 pages.

## CL-001 — <Button>

| Sprint | Sprint 1 · CL-001 · 5pts |
| --- | --- |
| Used in | Every page and card across all roles |
| Framework | SvelteKit (web) + equivalent Flutter ElevatedButton/OutlinedButton |

Build the <Button> primitive for HomeConnect Africa (SvelteKit + Tailwind). PROPS: variant : 'primary'¦'secondary'¦'ghost'¦'danger'¦'link' default 'primary' size : 'sm'¦'md'¦'lg' default 'md' loading : boolean default false disabled : boolean default false icon : string? Tabler icon name (renders left of label) iconRight: string? Tabler icon name (renders right of label) type : 'button'¦'submit'¦'reset' default 'button' fullWidth: boolean default false EMITS: click (event: MouseEvent) — only when not loading or disabled VARIANT STYLES: primary : bg-brand text-white hover:bg-brand-dark active:scale-95 secondary : border border-brand text-brand hover:bg-brand-50 ghost : text-brand hover:bg-brand-50 no-border danger : bg-red-800 text-white hover:bg-red-900 link : text-blue-700 underline on-hover p-0 LOADING STATE: replace label with spinner (animate-spin circle SVG) show original label as sr-only (screen reader accessible) pointer-events: none; opacity: 0.7 DISABLED STATE: opacity-40; cursor-not-allowed; pointer-events: none still renders in DOM (not removed) for layout stability ACCESSIBILITY: aria-busy={loading} aria-disabled={disabled} focus-visible: ring-2 ring-brand ring-offset-2 min touch target: 44×44px (mobile) HEURISTICS: H1 loading spinner replaces label — system status visible H4 same button variants used identically across all pages H7 Enter / Space triggers click; no custom key handlers needed AGILE Sprint 1 CL-001 5pts Owner: Frontend Lead

## CL-002 — <Input>

| Sprint | Sprint 1 · CL-002 · 5pts |
| --- | --- |
| Used in | Every form across all pages: search, login, profile, calculator, compose |
| v-model | v-model:value (two-way text binding) |

Build the <Input> primitive for HomeConnect Africa (SvelteKit + Tailwind). PROPS: modelValue : string — v-model binding type : 'text'¦'email'¦'password'¦'number'¦'tel'¦'search' default 'text' placeholder : string label : string? renders <label> above input if provided helpText : string? renders grey helper below input error : string? renders red error below input; adds red border prefix : string? currency symbol or icon left of input suffix : string? unit label or icon right of input clearable : boolean default false — X icon to clear value disabled : boolean default false required : boolean default false — adds * to label maxLength : number? shows character counter if provided EMITS: update:modelValue(value: string) — v-model blur(event) ¦ focus(event) ¦ enter(value: string) STATES: default : border-grey-200 focus:border-brand focus:ring-1 ring-brand error : border-red-600 focus:border-red-600 ring-red-200 disabled : bg-grey-50 opacity-60 cursor-not-allowed readonly : bg-grey-50 border-grey-100 CHARACTER COUNTER: shown only when maxLength is set format: '{current} / {maxLength}' colour: grey when < 80% full · amber when 80-99% · red when at max PASSWORD TYPE: show/hide toggle icon (eye / eye-off) right side strength meter bar below input (zxcvbn score) NUMBER TYPE: accept comma-formatted input (e.g. '1,200,000') strip commas on emit; re-format display on blur optional: step, min, max props for range validation ACCESSIBILITY: label htmlFor linked to input id aria-invalid={!!error} aria-describedby={helpText or error id} error message role='alert' for screen readers HEURISTICS: H4 identical error styling across all forms platform-wide H5 error shown on blur (not on every keystroke) unless real-time validation needed H6 red border + error text make state obvious without colour alone AGILE Sprint 1 CL-002 5pts Owner: Frontend Lead

## CL-003 — <Toggle>

| Sprint | Sprint 1 · CL-003 · 3pts |
| --- | --- |
| Used in | Filter bars (GPS verified, KYC badge, unread only), notification preferences, sharing toggles |
| v-model | v-model:checked (boolean) |

Build the <Toggle> primitive for HomeConnect Africa (SvelteKit + Tailwind). PROPS: modelValue : boolean — v-model binding label : string? renders right of toggle size : 'sm'¦'md' default 'md' disabled : boolean default false color : 'brand'¦'blue'¦'red' default 'brand' EMITS: update:modelValue(checked: boolean) VISUAL: pill track (w-11 h-6 md / w-9 h-5 sm) circular thumb slides left/right with transition-transform 150ms off: bg-grey-200 on: bg-brand (or selected color) thumb: bg-white with shadow ACCESSIBILITY: role='switch' aria-checked={modelValue} aria-label={label} keyboard: Space or Enter toggles focus: ring-2 ring-brand ring-offset-2 HEURISTICS: H4 same toggle used in filter bars, preferences, and notification settings H6 on/off state clear from colour + thumb position (not colour alone) AGILE Sprint 1 CL-003 3pts Owner: Frontend Lead

## CL-004 — <Slider>

| Sprint | Sprint 1 · CL-004 · 5pts |
| --- | --- |
| Used in | Price range filter (dual-handle), match score filter, advance rent cap, mortgage term, radius |
| v-model | v-model:value (single) or v-model:range ([min,max]) |

Build the <Slider> primitive for HomeConnect Africa (SvelteKit + Tailwind). PROPS: modelValue : number ¦ [number,number] — v-model (single or range) min : number default 0 max : number default 100 step : number default 1 mode : 'single'¦'range' default 'single' format : fn(value) => string? e.g. (v) => 'GH₵' + v.toLocaleString() histogram : number[]? array of bucket counts for overlay (price range only) disabled : boolean default false EMITS: update:modelValue(value: number ¦ [number,number]) change(value) — fires on mouseup/touchend (not on every move) SINGLE HANDLE: thumb: circular w-5 h-5 bg-white border-2 border-brand shadow track: filled left of thumb in brand colour tooltip above thumb showing formatted value on drag RANGE (DUAL HANDLE): two thumbs; track filled between them in brand colour handles cannot cross each other (min handle ≤ max handle - step) tooltips above each handle showing [min, max] HISTOGRAM OVERLAY: when histogram prop provided: render bar chart behind track bars: grey; bars within selected range: brand-50 useful for price range filter to show listing density ACCESSIBILITY: role='slider' aria-valuemin aria-valuemax aria-valuenow aria-valuetext keyboard: arrow keys move by step; Page Up/Down by 10×step HEURISTICS: H2 format prop localises value display (currency, %, km) H5 range: validate min ≤ max-step before emitting H7 full keyboard control for power users AGILE Sprint 1 CL-004 5pts Owner: Frontend Lead

# Category 2 — Layout Components

Layout components define the shell, navigation, and structural containers. They are role-aware: the SideNav renders different items for each role. The PageShell injects the correct TopBar and bottom navigation for mobile.

## CL-010 — <PageShell>

| Sprint | Sprint 1 · CL-010 · 8pts |
| --- | --- |
| Used in | Every page — wraps all content with TopBar, SideNav (desktop) or BottomNav (mobile) |
| Props | role, user, activePage, notifications |

Build the <PageShell> layout component for HomeConnect Africa (SvelteKit). PROPS: role : 'tenant'¦'landlord'¦'agent'¦'admin' required user : { id, name, avatar, country_id, verification_status } activePage : string current route (e.g. '/properties/search/') notifCount : number unread notification count for TopBar badge LAYOUT STRUCTURE (desktop ≥ 1024px): fixed left sidebar (240px) : <SideNav role={role} activePage={activePage}> main content area : padding 24px, max-width 1440px centered fixed top bar : 64px height, full width LAYOUT STRUCTURE (mobile < 1024px): no sidebar sticky top bar (56px) fixed bottom navigation bar (60px) — 5 items per role main content: full width, padding 16px, bottom padding 80px (above nav bar) ROLE-SPECIFIC SIDE NAV ITEMS: tenant : Home ¦ Search ¦ Saved ¦ Finance ¦ Messages ¦ Account landlord : Home ¦ Listings ¦ Income ¦ Compliance ¦ Messages ¦ Account agent : Home ¦ Pipeline ¦ Listings ¦ Intelligence ¦ Messages ¦ Account admin : Overview ¦ Fraud ¦ KYC ¦ Compliance ¦ Analytics ¦ System TOP BAR CONTENT: left : hamburger (mobile only) + HomeConnect logo + country flag centre : global search bar (collapses to icon on mobile) right : notification bell + unread badge + user avatar dropdown USER AVATAR DROPDOWN: links: My profile ¦ Settings ¦ Switch role (if multi-role user) ¦ Sign out sign out: clears JWT + redirects to /login HEURISTICS: H1 notifCount badge on bell updates via WebSocket H4 identical shell layout across all roles (only nav items differ) H7 ⌘K or / focuses global search from any page AGILE Sprint 1 CL-010 8pts Owner: Frontend Lead

## CL-011 — <Card>

| Sprint | Sprint 1 · CL-011 · 3pts |
| --- | --- |
| Used in | Every dashboard card, property card, agent card, stat tile wrapper |

Build the <Card> layout component for HomeConnect Africa (SvelteKit + Tailwind). PROPS: padding : 'none'¦'sm'¦'md'¦'lg' default 'md' shadow : 'none'¦'sm'¦'md' default 'sm' radius : 'sm'¦'md'¦'lg' default 'lg' border : boolean default true hover : boolean default false — adds hover:border-brand transition selected : boolean default false — brand border + light bg loading : boolean default false — renders <SkeletonLoader> slot instead class : string? additional Tailwind classes SLOTS: header : optional sticky card header (title, badge, actions row) default : main card content footer : optional card footer (pagination, CTAs) LOADING STATE: when loading=true: hide all slots, render <SkeletonLoader> filling card height HEURISTICS: H1 loading prop shows skeleton — never empty card during fetch H4 consistent border/shadow/radius across all cards platform-wide AGILE Sprint 1 CL-011 3pts Owner: Frontend Lead

# Category 3 — Form Components

Form components build on the primitives and provide compound patterns used across filter bars, search forms, multi-step flows, and file upload. All form components validate before emitting and follow the H5 heuristic of error prevention rather than error correction.

## CL-020 — <FilterBar>

| Sprint | Sprint 1 · CL-020 · 8pts |
| --- | --- |
| Used in | Every card with filters: properties listing, inbox, fraud centre, reviews, loans, audit trail |
| v-model | v-model:filters → FilterDef[] |

Build the <FilterBar> component for HomeConnect Africa (SvelteKit). PROPS: modelValue : FilterDef[] — v-model (active filter state) schema : FilterSchema[] — defines available filters for this instance compact : boolean default false — single-row chip display (mobile) TYPE FilterDef: { field: string, operator: 'eq'¦'in'¦'gte'¦'lte'¦'between'¦'nlp', value: any } TYPE FilterSchema: { field: string, label: string, type: 'text'¦'select'¦'multi-select'¦'range'¦'date'¦'date-range'¦'toggle' options?: { label: string, value: any }[] min?: number, max?: number, format?: fn defaultValue?: any } EMITS: update:modelValue(newFilters: FilterDef[]) — v-model reset() — fired when user clicks reset-all DESKTOP LAYOUT (full filter bar): render each schema item as its appropriate control: text → <Input> with debounce 300ms select → <Select> dropdown multi-select→ multi-select dropdown with checkboxes range → <Slider mode='range'> with histogram if provided date-range → dual <DatePicker> inputs toggle → <Toggle> chip inline 'Reset all' ghost button — right side active filter count badge on mobile collapse button MOBILE LAYOUT (compact=true): single 'Filters' button with active-count badge opens <BottomSheet> with all filter controls 'Apply' button in sheet footer emits update 'Reset' link in sheet header ACTIVE FILTER CHIPS (below bar, all breakpoints): one chip per active filter: '{label}: {value}' with ✕ to remove removing chip emits updated filters without that field 'Clear all' link if chips > 0 VALIDATION (H5): range: min ≤ max-step; date-range: from ≤ to on violation: inline error under control; model NOT updated HEURISTICS: H3 reset-all always accessible; individual chip removal for granular control H4 same FilterBar used on properties, inbox, fraud centre, audit trail H5 client-side validation before emit prevents bad API calls H6 active filter chips show exactly what is applied AGILE Sprint 1 CL-020 8pts Owner: Frontend Lead

## CL-021 — <SortControl>

| Sprint | Sprint 1 · CL-021 · 3pts |
| --- | --- |
| Used in | Properties grid, inbox, fraud centre, KYC queue, agent listings, reviews, loan products |
| v-model | v-model:sort → { key: string, dir: 'asc'¦'desc' } |

Build the <SortControl> component for HomeConnect Africa (SvelteKit). PROPS: modelValue : { key: string, dir: 'asc'¦'desc' } — v-model options : { key: string, label: string }[] variant : 'dropdown'¦'table-header' default 'dropdown' EMITS: update:modelValue(newSort) — v-model DROPDOWN VARIANT: button: current_label + arrow icon (↑ asc / ↓ desc) dropdown menu: list of options click current option: toggles dir (asc ↔ desc) click different option: sets new key, resets dir to 'asc' TABLE-HEADER VARIANT (for use inside <DataTable> column headers): renders as a styled column header button click: sets sort.key to this column; second click toggles dir active column: shows ↑ or ↓ filled icon inactive columns: neutral ↕ icon ACCESSIBILITY: aria-sort='ascending'¦'descending'¦'none' on active column header keyboard: Enter or Space on dropdown option to select HEURISTICS: H4 identical sort control across all data-heavy pages H6 sort direction arrow always visible and correct H7 keyboard navigable dropdown AGILE Sprint 1 CL-021 3pts Owner: Frontend Lead

## CL-022 — <StepForm>

| Sprint | Sprint 1 · CL-022 · 8pts |
| --- | --- |
| Used in | Loan eligibility quiz (5 steps), loan application (3 sections), account deletion (3 steps) |
| v-model | v-model:step (current step index) · v-model:data (all step data) |

Build the <StepForm> component for HomeConnect Africa (SvelteKit). PROPS: steps : StepDef[] — defines each step modelStep : number — v-model:step (current step index, 0-based) modelData : Record<string,any> — v-model:data (accumulated form data) allowSkip : boolean default false TYPE StepDef: { id: string, title: string, description?: string, validate: (data) => Promise<true ¦ string> // true = pass, string = error } EMITS: update:modelStep(step: number) — v-model update:modelData(data: Record<string,any>) — v-model complete(finalData) — fired when last step is validated and user clicks Submit back(fromStep: number) — fired when user navigates backward PROGRESS BAR: horizontal stepper above form: circles connected by lines completed steps: filled brand circle with check icon current step: filled brand circle with step number future steps: grey circle with step number step label below each circle (visible on desktop, hidden on mobile) NAVIGATION: 'Back' ghost button — disabled on step 0 'Next' primary button — calls step.validate() before advancing 'Submit' primary button on last step — calls last step.validate() then emits complete VALIDATION FLOW: on Next click: call current step validate(modelData) if returns string: show error toast + inline error in step; do NOT advance if returns true: advance to next step; animate slide-left transition SESSION PERSISTENCE: save modelData to sessionStorage on every update restore from sessionStorage on mount (user can resume after refresh) clear sessionStorage on complete() or explicit cancel HEURISTICS: H1 'Saving...' indicator when data persists to session H3 Back button always available; cancel link exits with 'Discard changes?' confirm H5 validate before advance prevents invalid data reaching API H7 Enter key advances to next step when form is valid AGILE Sprint 1 CL-022 8pts Owner: Frontend Lead

## CL-023 — <FileUpload>

| Sprint | Sprint 1 · CL-023 · 5pts |
| --- | --- |
| Used in | Document upload (loan application, KYC), photo upload (profile, listing, staging) |
| v-model | v-model:files (File[]) |

Build the <FileUpload> component for HomeConnect Africa (SvelteKit). PROPS: modelValue : File[] — v-model accept : string MIME types: e.g. 'image/jpeg,image/png,application/pdf' maxSizeMB : number default 5 maxFiles : number default 1 multiple : boolean default false disabled : boolean default false showPreview : boolean default true EMITS: update:modelValue(files: File[]) error(message: string) — validation failure DROP ZONE: dashed border rect, centred icon + 'Drag & drop or click to upload' on drag-over: border becomes solid brand; bg-brand-50 on drag-leave: revert to dashed on file select/drop: validate then emit VALIDATION: check file.type against accept prop check file.size ≤ maxSizeMB × 1024 × 1024 if multiple=false: replace existing file if multiple=true: append to array up to maxFiles on failure: emit error('File too large — max 5MB') or error('Invalid file type') PREVIEW (showPreview=true): image files: thumbnail preview (100×100 object-cover) PDF files: generic PDF icon + filename + file size each preview: X button to remove from modelValue UPLOAD PROGRESS (when used with actual upload): parent provides uploadProgress: { [filename]: 0-100 } prop render progress bar below each preview on 100%: show green check icon ACCESSIBILITY: hidden <input type='file'> triggered by click on drop zone aria-label='Upload {accept type} file' keyboard: Enter or Space on drop zone opens file picker HEURISTICS: H1 progress bar shows upload status; never silent spinner H5 validate size and type before upload to prevent wasted requests H9 on upload failure: 'Upload failed. Retry?' with retry CTA AGILE Sprint 1 CL-023 5pts Owner: Frontend Lead

# Category 4 — Data Display Components

Data display components handle tables, charts, stat tiles, badges, timelines, and avatars. Chart wrappers encapsulate Recharts with consistent theme tokens. All tables support v-model:sort and v-model:selection for bulk actions.

## CL-030 — <DataTable>

| Sprint | Sprint 2 · CL-030 · 8pts |
| --- | --- |
| Used in | Fraud detection centre, KYC queue, audit trail, amortization schedule, dispute queue |
| v-model | v-model:sort · v-model:selection · v-model:page |

Build the <DataTable> component for HomeConnect Africa (SvelteKit). PROPS: columns : ColumnDef[] — defines each column rows : Record<string,any>[] — row data modelSort : { key:string, dir:'asc'¦'desc' } — v-model:sort modelSelection: string[] — v-model:selection (row IDs) selectable : boolean default false — adds checkbox column loading : boolean default false stickyHeader : boolean default false emptyMessage : string default 'No data available' rowClick : fn(row)? — makes rows clickable TYPE ColumnDef: { key:string, label:string, sortable?:boolean, width?:string, align?:'left'¦'center'¦'right', render?:(value,row)=>string¦Component } EMITS: update:modelSort(sort) — v-model:sort update:modelSelection(ids: string[]) — v-model:selection BULK ACTIONS BAR: appears above table header when modelSelection.length > 0 slot: 'bulk-actions' — parent provides action buttons left side: '[N] selected' right side: action buttons + 'Deselect all' COLUMN FEATURES: sortable columns: render <SortControl variant='table-header'> render prop: allows custom cell content (badges, avatars, progress bars) width: fixed column widths prevent layout shift on data load LOADING STATE: when loading=true: render 8 skeleton rows (grey rectangles per column) skeleton rows maintain same column widths as data rows EMPTY STATE: when rows.length === 0 and loading=false: full-width row with centred <EmptyState> component HEURISTICS: H1 skeleton rows while loading; never empty table during fetch H4 identical table chrome (borders, spacing, hover) across all admin pages H7 keyboard: Tab navigates across row actions; Space toggles checkbox AGILE Sprint 2 CL-030 8pts Owner: Frontend Lead

## CL-031 — <StatTile>

| Sprint | Sprint 2 · CL-031 · 3pts |
| --- | --- |
| Used in | All dashboard metric rows, market intelligence KPI tiles, agent profile KPI strip |

Build the <StatTile> component for HomeConnect Africa (SvelteKit + Tailwind). PROPS: label : string — metric name value : string ¦ number — main value format : 'number'¦'currency'¦'percent'¦'text' default 'text' currency : string? e.g. 'GH₵' — used when format='currency' delta : number? — change vs previous period (positive or negative) deltaLabel: string? e.g. 'vs last month' icon : string? Tabler icon name iconBg : string? Tailwind bg class for icon container loading : boolean default false tooltip : string? — ? icon with hover tooltip explaining the metric (H10) onClick : fn? — makes tile clickable (drill-down) DELTA DISPLAY: positive delta: green upward arrow + '+X%' or '+X' negative delta: red downward arrow + '-X%' or '-X' zero delta: grey dash LOADING STATE: skeleton: grey bar for value + grey bar for label HEURISTICS: H1 loading skeleton while data fetches H2 value formatted in local currency/locale automatically H10 tooltip prop shows data source and refresh rate on ? AGILE Sprint 2 CL-031 3pts Owner: Frontend Lead

## CL-032 — <PaginationBar>

| Sprint | Sprint 2 · CL-032 · 5pts |
| --- | --- |
| Used in | Every paginated list across all pages: properties, inbox, fraud centre, reviews, loan products |
| v-model | v-model:page → { cursor?, offset?, limit } |

Build the <PaginationBar> component for HomeConnect Africa (SvelteKit). PROPS: modelValue : { cursor?:string, offset?:number, limit:number } — v-model totalItems : number? — required for offset strategy strategy : 'cursor'¦'offset' required loading : boolean default false EMITS: update:modelValue(newPage) — v-model CURSOR STRATEGY (AI Matches, Inbox, Fraud Centre, Audit Trail): 'Load more' button — appends items below existing list label: 'Showing {count} results' (no total count for cursor) hide button when next_cursor is null (no more results) OFFSET STRATEGY (Properties, Listings, Agents, Amortization): ← prev ¦ 1 ¦ 2 ¦ 3 ¦ ... ¦ N ¦ next → max 5 page buttons visible; ellipsis (...) for overflow label: 'Showing {from}–{to} of {totalItems} results' ← disabled on page 1; → disabled on last page LOADING STATE: spinner replaces pagination buttons during page load resume showing buttons when loading=false SCROLL BEHAVIOUR: on page change (offset strategy): scroll to top of list (not top of page) optional: smooth scroll with 200ms transition ACCESSIBILITY: aria-label='Pagination navigation' current page button: aria-current='page' ← → buttons: aria-label='Previous page' / 'Next page' HEURISTICS: H1 spinner while loading new page H3 ← always disabled (not hidden) on first page — no layout shift H4 identical pagination across all pages H6 current page number has filled background H7 left/right arrow keys navigate pages when component focused AGILE Sprint 2 CL-032 5pts Owner: Frontend Lead

# Category 5 — Feedback Components

Feedback components handle loading states, errors, empty states, toasts, modals, and alert banners. They are the primary mechanism for communicating system status (H1) and enabling error recovery (H9). They must be consistent across all roles and pages.

## CL-040 — <Toast>

| Sprint | Sprint 1 · CL-040 · 5pts |
| --- | --- |
| Used in | Every form submission, bulk action, real-time event, undo confirmation |

Build the <Toast> notification system for HomeConnect Africa (SvelteKit). TOAST SERVICE (singleton, not a component prop): import { toast } from '$lib/toast' toast.success('Property saved') → green check toast toast.error('Failed to send') → red X toast toast.warning('Escrow expires in 2h') → amber warning toast toast.info('New message from agent') → blue info toast toast.undo('Message deleted', onUndo, 10) → toast with 10s undo CTA TOAST OPTIONS: message : string required duration : number ms, default 4000 (0 = persist until dismissed) action : { label:string, fn:fn }? — action button in toast id : string? — deduplicate: same id replaces existing toast DISPLAY: position: bottom-right desktop / bottom-centre mobile stack: up to 3 toasts visible; oldest dismissed first animation: slide-up on enter; slide-down + fade on dismiss auto-dismiss after duration (pause on hover) X icon: manual dismiss UNDO TOAST: progress bar counts down duration 'Undo' CTA button calls onUndo() and dismisses used for: bulk suspend, message delete, collection remove, stage drag ACCESSIBILITY: role='status' for success/info; role='alert' for error/warning aria-live='polite' for status; aria-live='assertive' for alerts focus trapped in modal but NOT in toasts (non-blocking) HEURISTICS: H1 toast confirms every user action that triggers a server change H3 undo toast allows recovery within the window H9 error toasts always include a retry or fallback CTA AGILE Sprint 1 CL-040 5pts Owner: Frontend Lead

## CL-041 — <Modal>

| Sprint | Sprint 1 · CL-041 · 5pts |
| --- | --- |
| Used in | Confirm dialogs, review write, legal document view, SHAP explanation, GPS check-in gate |

Build the <Modal> component for HomeConnect Africa (SvelteKit). PROPS: open : boolean — v-model:open to control visibility title : string size : 'sm'¦'md'¦'lg'¦'xl'¦'full' default 'md' persistent: boolean default false — prevents close on backdrop click danger : boolean default false — red header for destructive actions EMITS: update:open(false) — when user closes modal confirm() — when confirm button clicked (for confirm dialogs) cancel() — when cancel button or X clicked SLOTS: default : modal body content footer : optional custom footer (else renders confirm/cancel buttons) SIZES: sm: max-w-sm ¦ md: max-w-lg ¦ lg: max-w-2xl ¦ xl: max-w-4xl ¦ full: 100vw ANIMATIONS: backdrop: fade-in opacity 0→0.5 modal panel: scale 0.95→1 + fade opacity 0→1, duration 150ms close: reverse animations CLOSE TRIGGERS (when persistent=false): Escape key ¦ backdrop click ¦ X icon ¦ cancel button FOCUS TRAP: on open: focus first focusable element inside modal Tab cycles only within modal on close: return focus to trigger element SCROLL LOCK: on open: add overflow-hidden to body (prevent background scroll) on close: remove HEURISTICS: H3 cancel/close always available (persistent modals need explicit cancel button) H5 danger modals (account delete, bulk suspend) use red header + confirm text H7 Escape closes; Enter confirms when confirm button is focused AGILE Sprint 1 CL-041 5pts Owner: Frontend Lead

## CL-042 — <SkeletonLoader>

| Sprint | Sprint 1 · CL-042 · 3pts |
| --- | --- |
| Used in | Every card while data is loading — replaces empty states during fetch |

Build the <SkeletonLoader> component for HomeConnect Africa (SvelteKit). PROPS: variant : 'text'¦'card'¦'row'¦'circle'¦'stat-tile'¦'property-card' ¦'agent-card'¦'table-row'¦'chart' required count : number default 1 — number of skeleton items to render ANIMATION: shimmer: linear-gradient moving left-to-right, 1.5s infinite base colour: #E5E7EB (grey-200) / shimmer highlight: #F3F4F6 (grey-100) dark mode: #374151 base / #4B5563 highlight VARIANTS: text : single grey bar, height 16px, width 70% (varies per line) card : rounded rect full card height with inner bars row : horizontal bar simulating a table row circle : circular avatar placeholder stat-tile : icon circle + two bars (label + value) property-card: image rect (16:9) + 4 text bars below agent-card : circle avatar + 3 text bars table-row : 5-column bar layout chart : rectangle with shimmer (for chart loading state) USAGE EXAMPLE: {#if loading} <SkeletonLoader variant='property-card' count={6} /> {:else} {#each properties as p}<PropertyCard {p} />{/each} {/if} HEURISTICS: H1 skeleton always shown during fetch — never blank screen H4 same skeleton shape as real content prevents layout shift AGILE Sprint 1 CL-042 3pts Owner: Frontend Lead

## CL-043 — <EmptyState> & <ErrorState>

| Sprint | Sprint 1 · CL-043 · 3pts |
| --- | --- |
| Used in | Every card/page when data is empty or errored: AI matches, fraud centre, inbox, properties |

Build <EmptyState> and <ErrorState> for HomeConnect Africa (SvelteKit). EMPTY STATE PROPS: icon : string Tabler icon name title : string e.g. 'No properties found' description : string explains WHY and what to do (H5) actionLabel : string? onAction : fn? compact : boolean default false — smaller variant for cards STANDARD EMPTY STATES BY CONTEXT: AI Matches : brain icon ¦ 'No matches yet' 'Update your preferences to help the AI find you suitable properties.' action: 'Edit preferences' Inbox : messages icon ¦ 'No conversations yet' 'When you contact an agent or landlord, your messages appear here.' action: 'Find properties' Fraud Centre: shield-check icon ¦ 'All clear' 'No fraud alerts above your confidence threshold right now.' action: 'Lower confidence threshold' Properties : home-off icon ¦ 'No properties found' 'Try removing some filters or expanding your search area.' action: 'Reset filters' Escrow : lock icon ¦ 'No active escrow' 'When you make a payment, your escrow status appears here.' action: 'Browse properties' ERROR STATE PROPS: error : Error ¦ { status:number, message:string } onRetry : fn showData : any? — last-cached data to show greyed behind error banner ERROR STATE BEHAVIOUR: show last-cached data greyed out below error banner (H9) 'Retry' button re-fires the original request status-specific messages: 401/403 : 'You do not have permission to view this content.' 404 : 'This content could not be found.' 503 : 'Service temporarily unavailable — try again in 30 seconds.' timeout : 'Request timed out. Check your connection and try again.' other : 'Something went wrong. Our team has been notified.' HEURISTICS: H5 empty state always explains WHY — never just a blank card H9 error state shows cached data + retry — never loses user's context AGILE Sprint 1 CL-043 3pts Owner: Frontend Lead

# Category 7 — Domain Components

Domain components encapsulate HomeConnect Africa-specific business logic. They are not generic UI elements — they embed rules like GPS gating, fraud score display, escrow state rendering, and KYC seal logic. They are used across multiple pages and roles.

## CL-060 — <PropertyCard>

| Sprint | Sprint 1 · CL-060 · 8pts |
| --- | --- |
| Used in | /properties/ grid, AI matches strip, similar properties strip, saved properties |
| v-model | v-model:saved (boolean) · v-model:compared (boolean) |

Build the <PropertyCard> domain component for HomeConnect Africa (SvelteKit). PROPS: listing : ListingData — full listing object from API role : 'tenant'¦'landlord'¦'agent'¦'admin' required modelSaved : boolean — v-model:saved modelCompared : boolean — v-model:compared matchScore : number? — AI match score 0-100 (tenant only) showAnalytics : boolean default false — landlord/agent view count etc. compact : boolean default false — for strip/carousel use EMITS: update:saved(boolean) — v-model:saved (triggers POST/DELETE /properties/{id}/save) update:compared(boolean) — v-model:compared (add/remove from compare drawer) click() — navigate to /properties/{id}/ BASE DISPLAY (all roles): hero_image (S3 presigned, 16:9, lazy-load with skeleton placeholder) title (2-line clamp), area, beds icon + count, baths icon + count price (local currency formatted) + /mo or total label listing_type pill (Rent = green / Sale = blue) gps_verified badge (if gps_verified === true) status badge (Active/Rented/Pending/Suspended) ROLE-SPECIFIC OVERLAYS: TENANT (logged in): match_score ring (top-right corner): ≥80 green / 60-79 amber / <60 red budget_delta label: '+GH₵200 over budget' red / '-GH₵400 under budget' green LANDLORD / AGENT (own listing): analytics row (view_count · inquiry_count · favourite_count) verification_score progress bar (0-100) with colour coding ADMIN: fraud_score ring if total_score > 60: 60-74: amber 'Medium' 75-89: orange 'High' 90+: red 'Critical' 'Flagged' badge if fraud_flags array non-empty INTERACTIVE ELEMENTS: save heart icon (top-right): toggle saved state — animates fill on toggle compare checkbox (bottom-left): toggle compared state disabled with tooltip when compare drawer has 4 properties COMPACT VARIANT (for strips/carousels): image takes full width, no analytics row, no compare checkbox smaller text, less padding HEURISTICS: H1 hero image skeleton while loading H2 price in local currency; area names in local language H5 compare checkbox disabled at 4 with tooltip explanation H6 save heart filled = saved; match ring colour coded H9 on image load failure: grey placeholder with home icon AGILE Sprint 1 CL-060 8pts Owner: Frontend Lead

## CL-061 — <EscrowStepper>

| Sprint | Sprint 3 · CL-061 · 8pts |
| --- | --- |
| Used in | Escrow Status card (tenant dashboard), Escrow Management card (landlord), dispute queue (admin) |

Build the <EscrowStepper> domain component for HomeConnect Africa (SvelteKit). PROPS: currentState : EscrowState — current state of this transaction createdAt : string — ISO timestamp when INITIATED disputedAt : string? — ISO timestamp when DISPUTED (if applicable) amount : number — escrow amount currency : string — local currency symbol role : 'tenant'¦'landlord'¦'admin' TYPE EscrowState: 'INITIATED'¦'LANDLORD_CONFIRMED'¦'RELEASED'¦'DISPUTED'¦'RESOLVED'¦'REFUNDED' HAPPY PATH STEPPER (horizontal, 3 steps): INITIATED → LANDLORD_CONFIRMED → RELEASED completed steps: filled green circle + check current step: pulsing green circle future steps: grey circle elapsed time below each step: 'X hours ago' or 'X days ago' DISPUTE PATH STEPPER (branches from INITIATED): INITIATED → DISPUTED → RESOLVED → RELEASED or REFUNDED DISPUTED step: red circle with ! icon timer below DISPUTED: '72h window · Xh Ym remaining' (countdown) DISPUTE ALERT BANNER: shown when currentState === 'DISPUTED' red border card: 'Dispute open — X hours Y minutes remaining to resolve' progress bar counting down from 72h ROLE-SPECIFIC CTAS: tenant (LANDLORD_CONFIRMED > 24h): 'Raise dispute' button tenant (DISPUTED): 'Add evidence' button landlord (INITIATED): 'Confirm receipt' button landlord (DISPUTED): 'Add evidence' button admin (DISPUTED): 'Resolve for tenant' ¦ 'Resolve for landlord' buttons HEURISTICS: H1 state updates via WebSocket — no manual refresh needed H2 amounts in local currency; timestamps in local timezone H4 same stepper component used in tenant dashboard + landlord dashboard H9 if state uncertain (API offline): show last state with 'Status may be outdated' AGILE Sprint 3 CL-061 8pts Owner: Payments Team + Frontend Lead

## CL-062 — <GPSCheckin>

| Sprint | Sprint 2 · CL-062 · 8pts |
| --- | --- |
| Used in | Property detail page (pre-review CTA), upcoming viewings card, agent client pipeline |

Build the <GPSCheckin> domain component for HomeConnect Africa (SvelteKit + Flutter). PROPS: propertyId : uuid — property to check in at propertyName : string — for display required : boolean — if true, action is blocked until check-in complete action : string — what unlocks: 'review'¦'payment'¦'viewing' EMITS: success(token: string) — GPS verification token issued error(reason: string) — check-in failed STATES: IDLE : 'Check in to unlock [action]' CTA button REQUESTING : requesting device location (spinner + 'Getting your location...') VALIDATING : calling POST /verify/checkin (spinner + 'Verifying...') MOTION_WAIT : '60-second on-site window — please stay at the property' countdown SUCCESS : green check + 'Check-in verified! You can now [action].' FAILED_GPS : 'Could not verify your location. Please try again on-site.' FAILED_SPOOF : 'Location could not be verified — please disable any VPN or mock location apps.' FAILED_DEVICE: 'Device verification failed — try again with a different device.' FLOW: 1. User clicks CTA 2. Request device GPS (navigator.geolocation / Flutter Geolocator) 3. Start 60-second motion window (accelerometer sampling) 4. POST /verify/checkin: { property_id, lat, lng, motion_events[], device_token } 5. On success: store token in session; emit success(token) 6. On failure: show appropriate FAILED state with guidance MOTION WINDOW UI: circular countdown timer (60 → 0 seconds) 'Stay at the property while we verify your visit' motion event indicator: green pulse on each accelerometer event detected ACCESSIBILITY: all states communicated via aria-live='polite' announcements no GPS visual-only indicators (always paired with text) HEURISTICS: H1 every state transition is visually communicated — never silent H2 error messages explain exactly what to do in plain language H5 REQUIRED=true blocks action button until check-in succeeds H9 failed states offer clear retry path AGILE Sprint 2 CL-062 8pts Owner: GPS Team + Mobile Lead

## CL-063 — <FraudScoreRing>

| Sprint | Sprint 2 · CL-063 · 3pts |
| --- | --- |
| Used in | Property card (admin view), fraud detection centre, listing overview (admin) |

Build the <FraudScoreRing> domain component for HomeConnect Africa (SvelteKit). PROPS: score : number 0-100 — total_score from fraud_scores table riskLevel : 'low'¦'medium'¦'high'¦'critical' size : 'sm'¦'md'¦'lg' default 'sm' showLabel : boolean default false DISPLAY: SVG circular progress ring: stroke-colour: low=grey · medium=amber · high=orange · critical=red fill-percent: score/100 centre text: score number below ring (if showLabel): risk_level badge SIZE SPECS: sm: 32×32px (for property card corner badge) md: 48×48px (for table rows) lg: 80×80px (for fraud detail panel) TOOLTIP (on hover): 'Fraud score: {score}/100 — Risk level: {riskLevel}' 'Top factor: {risk_factors[0]}' HEURISTICS: H4 same ring component in property card, fraud table, and agent profile H6 colour coding makes risk level immediately recognisable H10 tooltip explains score meaning on hover AGILE Sprint 2 CL-063 3pts Owner: Frontend Lead

# Category 8 — Mobile Components (Flutter)

Flutter components mirror the SvelteKit web components in functionality but are built as Flutter widgets. They follow Material 3 design tokens where applicable and customise to the HomeConnect Africa design system. The mobile app targets iOS 14+ and Android 8+.

## CL-080 — BottomNavBar (Flutter)

| Sprint | Sprint 1 · CL-080 · 5pts |
| --- | --- |
| Used in | All authenticated screens — replaces SideNav on mobile |
| Framework | Flutter StatefulWidget |

Build the BottomNavBar Flutter widget for HomeConnect Africa. CONSTRUCTOR: const BottomNavBar({ required UserRole role, required int currentIndex, required ValueChanged<int> onTabChanged, required int notifCount, }) NAV ITEMS BY ROLE: tenant : Home ¦ Search ¦ Saved ¦ Finance ¦ Messages landlord : Home ¦ Listings ¦ Income ¦ Compliance ¦ Messages agent : Home ¦ Pipeline ¦ Listings ¦ Intelligence ¦ Messages admin : Overview ¦ Fraud ¦ KYC ¦ Analytics ¦ System VISUAL: height: 60dp + safe-area inset background: white / dark-surface in dark mode top border: 0.5px grey-200 active item: brand-green icon + label, filled indicator pill inactive: grey-400 icon + label Messages tab: unread count badge (red circle, white number) BEHAVIOUR: tap item: calls onTabChanged(index) re-tap active item: scroll list to top (PageStorageKey pattern) ACCESSIBILITY: Semantics widget wrapping each item with label and hint selected: semanticsLabel = '{label}, selected, tab X of Y' AGILE Sprint 1 CL-080 5pts Owner: Mobile Lead

## CL-081 — PropertyCardMobile (Flutter)

| Sprint | Sprint 1 · CL-081 · 8pts |
| --- | --- |
| Used in | Property search results, AI matches, saved properties — Flutter screens |

Build the PropertyCardMobile Flutter widget for HomeConnect Africa. CONSTRUCTOR: const PropertyCardMobile({ required ListingData listing, required UserRole role, bool isSaved = false, double? matchScore, ValueChanged<bool>? onSaveToggle, VoidCallback? onTap, }) LAYOUT: Card with borderRadius 12 and elevation 1 CachedNetworkImage (16:9 ratio) with shimmer placeholder Content padding 12dp: Row: title (flex 1, 2-line clamp) + gps_verified badge Row: area text + listing_type pill Row: beds icon + count + baths icon + count + sqm Row: price (bold, local currency) + save heart icon (right) ROLE-SPECIFIC OVERLAYS: tenant : match score ring (top-right of image, 36×36dp) budget delta chip below price (green under / red over) admin : fraud score ring if total_score > 60 SAVE HEART: IconButton with HeartIcon (outline → filled on save) calls onSaveToggle(newState) on tap optimistic UI: toggle immediately, revert on API error GPS VERIFIED BADGE: small green chip: 'GPS Verified' with location icon only shown if listing.gps_verified === true SHIMMER LOADING: while image loading: Shimmer widget matching card dimensions AGILE Sprint 1 CL-081 8pts Owner: Mobile Lead

## CL-082 — MapWidget (Flutter)

| Sprint | Sprint 2 · CL-082 · 8pts |
| --- | --- |
| Used in | Property search map view, GPS check-in confirmation, neighbourhood POI map |
| Package | flutter_map + latlong2 (OpenStreetMap tiles) |

Build the MapWidget Flutter widget for HomeConnect Africa. CONSTRUCTOR: const MapWidget({ required List<PropertyPin> pins, required LatLng initialCenter, double initialZoom = 13.0, bool showUserLocation = false, bool enableClustering = true, ValueChanged<LatLngBounds>? onBoundsChanged, ValueChanged<PropertyPin>? onPinTapped, }) PIN TYPES: PropertyPin: { id, lat, lng, price, currency, listing_type, is_selected } MAP TILES: TileLayer: MapBox Satellite Streets (or OSM fallback) API key from environment config CLUSTERING (enableClustering=true): FlutterMapMarkerCluster package cluster: circle with count, brand-green background expands on tap to show individual pins PIN MARKERS: default: white bubble with price label, drop shadow selected: brand-green bubble, scale 1.2 rent: green outline sale: blue outline BOUNDS CHANGE: on map idle after drag/zoom: extract new LatLngBounds call onBoundsChanged(bounds) — parent uses to re-query properties API 500ms debounce before calling USER LOCATION (showUserLocation=true): blue dot at user's GPS position (from Geolocator package) accuracy circle behind dot used in GPS check-in flow to confirm user is at property AGILE Sprint 2 CL-082 8pts Owner: Mobile Lead

## Full Component Library Sprint Summary

| Sprint | ID | Component / Task | Pts | Status |
| --- | --- | --- | --- | --- |
| Sprint 1 | CL-001 | <Button> — all variants, loading, disabled states | 5 | TODO |
| Sprint 1 | CL-002 | <Input> — all types, validation, password strength, number formatting | 5 | TODO |
| Sprint 1 | CL-003 | <Toggle> — WCAG switch, keyboard, colour variants | 3 | TODO |
| Sprint 1 | CL-004 | <Slider> — single + range, histogram overlay, accessibility | 5 | TODO |
| Sprint 1 | CL-005 | <Select> — single/multi, searchable dropdown, keyboard | 5 | TODO |
| Sprint 1 | CL-006 | <Checkbox> + <Radio> + <RadioGroup> — indeterminate state | 3 | TODO |
| Sprint 1 | CL-007 | <Textarea> — auto-grow, maxLength counter, resize control | 3 | TODO |
| Sprint 1 | CL-008 | <Badge> + <Tag> + <Pill> — all colour variants | 2 | TODO |
| Sprint 1 | CL-010 | <PageShell> — responsive layout, SideNav, TopBar, role-aware nav items | 8 | TODO |
| Sprint 1 | CL-011 | <Card> — padding, shadow, hover, selected, loading states, header/footer slots | 3 | TODO |
| Sprint 1 | CL-012 | <Grid> — responsive grid with configurable columns and gaps | 2 | TODO |
| Sprint 1 | CL-013 | <Breadcrumb> — auto-generated from route, truncation on mobile | 2 | TODO |
| Sprint 1 | CL-020 | <FilterBar> — schema-driven, mobile bottom-sheet, chip display | 8 | TODO |
| Sprint 1 | CL-021 | <SortControl> — dropdown + table-header variants, keyboard | 3 | TODO |
| Sprint 1 | CL-022 | <StepForm> — progress stepper, step validation, session persistence | 8 | TODO |
| Sprint 1 | CL-023 | <FileUpload> — drag-drop, preview, progress bar, mime+size validation | 5 | TODO |
| Sprint 1 | CL-024 | <DatePicker> — single + range, local timezone, min/max guards | 5 | TODO |
| Sprint 2 | CL-030 | <DataTable> — sort, selection, bulk actions, skeleton, empty state | 8 | TODO |
| Sprint 2 | CL-031 | <StatTile> — value, delta, icon, tooltip, currency format | 3 | TODO |
| Sprint 2 | CL-032 | <PaginationBar> — cursor + offset strategies, scroll-to-top, a11y | 5 | TODO |
| Sprint 2 | CL-033 | <LineChart> — Recharts wrapper, confidence band, multi-series, forecast dashes | 8 | TODO |
| Sprint 2 | CL-034 | <BarChart> — Recharts grouped bar with hover tooltip and axis labels | 5 | TODO |
| Sprint 2 | CL-035 | <PieChart> — Recharts donut with legend and hover segment detail | 3 | TODO |
| Sprint 2 | CL-036 | <Avatar> — image + initials fallback, size variants, online dot | 2 | TODO |
| Sprint 2 | CL-037 | <Timeline> — vertical event timeline, icon + label + date + description | 3 | TODO |
| Sprint 1 | CL-040 | <Toast> — success/error/warning/info/undo variants, stack, a11y | 5 | TODO |
| Sprint 1 | CL-041 | <Modal> — focus trap, scroll lock, danger variant, size variants | 5 | TODO |
| Sprint 1 | CL-042 | <SkeletonLoader> — all variants, shimmer animation, dark mode | 3 | TODO |
| Sprint 1 | CL-043 | <EmptyState> + <ErrorState> — context-specific copies, retry, cached data | 3 | TODO |
| Sprint 2 | CL-044 | <Drawer> — side + bottom variants, focus trap, backdrop, close triggers | 5 | TODO |
| Sprint 2 | CL-045 | <AlertBanner> — inline dismissible banners for critical/warning/info states | 3 | TODO |
| Sprint 2 | CL-050 | <Tabs> — horizontal + vertical variants, URL persistence, keyboard nav | 5 | TODO |
| Sprint 2 | CL-051 | <Dropdown> — trigger + menu, keyboard, portal-rendered, click-outside | 3 | TODO |
| Sprint 2 | CL-052 | <ContextMenu> — right-click menu, touch long-press, role-filtered items | 3 | TODO |
| Sprint 2 | CL-053 | <BottomSheet> — mobile overlay, drag-to-dismiss, snap points | 5 | TODO |
| Sprint 1 | CL-060 | <PropertyCard> — role-specific overlays, save/compare v-model, fraud ring | 8 | TODO |
| Sprint 2 | CL-061 | <EscrowStepper> — 6-state machine, dispute timer, role CTAs | 8 | TODO |
| Sprint 2 | CL-062 | <GPSCheckin> — 7-state flow, motion window countdown, Flutter + web | 8 | TODO |
| Sprint 2 | CL-063 | <FraudScoreRing> — SVG ring, risk colour coding, size variants | 3 | TODO |
| Sprint 3 | CL-064 | <KYCBadge> — verified/pending/rejected states, landlord/agent context | 2 | TODO |
| Sprint 3 | CL-065 | <AgentCard> — profile hero, KPI strip, trust score badge, contact CTA | 5 | TODO |
| Sprint 3 | CL-066 | <ReviewCard> — GPS-verified badge, star rating, reply thread, moderation | 5 | TODO |
| Sprint 3 | CL-067 | <CountryFlag> — ISO 3166 flag emoji + name chip, currency label | 1 | TODO |
| Sprint 1 | CL-080 | Flutter BottomNavBar — role-aware items, unread badge, safe-area | 5 | TODO |
| Sprint 1 | CL-081 | Flutter PropertyCardMobile — shimmer, save toggle, match ring, GPS badge | 8 | TODO |
| Sprint 2 | CL-082 | Flutter MapWidget — clustering, pin types, bounds change, user location | 8 | TODO |
| Sprint 2 | CL-083 | Flutter PullToRefresh — RefreshIndicator wrapper with brand spinner | 2 | TODO |
| Sprint 3 | CL-084 | Flutter CameraCapture — for property photos, GPS-tagged EXIF injection | 8 | TODO |
| Sprint 4 | CL-085 | Flutter BiometricAuth — FaceID/TouchID gate for MFA-required actions | 5 | TODO |